MEMORANDUM

| TO: | Engineering Org |  |
| --- | --- | --- |
| FROM: | Alex Morgan, VP Engineering |  |
| DATE: | March 5, 2026 |  |
| RE: | Q2 engineering priorities |  |

## Summary

Q2 has three engineering priorities, in order: ship the collab beta, fix the document-load p99, and pay down the schema migration backlog.

## Priority 1 — Collab beta

The Document service M3 milestone (WOPI integration) is on the critical path. Two-engineer team led by Priya, target end of Q2 for opt-in beta with five design-partner customers.

## Priority 2 — Editor p99 latency

Documents > 100 pages still take >5 s to load on cold cache. Aria will own the rendering profile sprint; expect a design doc by April 15.

## Priority 3 — Migration backlog

Six migrations from the 2025 schema rework are still gated on Q1 customer-data freezes. Sam will batch them into a single rollout window in early May.

## Asks

- Each team lead: confirm Q2 staffing by EOD Friday

- Product: lock the design-partner list by end of next week

- Open questions / pushback: reply on this thread or grab time directly