# Weekly status — Week of March 3

Alex Morgan · Engineering · sent Friday EOD

## Shipped this week

- Document home-page template gallery (PR #214 merged)

- CI green-up: six stale-selector fixes across e2e suite

- Word-compat closing-border heuristic behind off-by-default flag (#395)

## In flight

- Go gateway scaffolding — WS frame parser landing Monday

- Real Sample / Resume / Letter / Meeting / Proposal templates authored

- Demo Pages deploy now points at doc.schnsrw.live (DNS propagated)

## Blockers

- WOPI mock host design — need a 30-min sync with Priya on protocol coverage. Booked for Tuesday.

## Next week

- Land Go gateway v0 — accept WS, hold one Y.Doc per room, drop on idle

- Stand up the WOPI mock as a Docker service alongside the editor

- Start the M3 integration spec

## Metrics

| Metric | This week | Trend |
| --- | --- | --- |
| CI green rate | 92% | ↑ from 71% |
| Open P0 bugs | 0 | — flat |
| Round-trip fidelity (pristine) | 59% (23/39) | — flat |